3120 - Happy Finish Group - Change Request for Projects sync

CRM Billing Contact lookup field.

Client wants this to be implemented ASAP - add a new Account lookup to Opportunities record, the syncing functions for Estimates & Purchase Orders will need to have the Account information be pulled from the new Billing Account field on the Opp, or the standard associated Account if not.

N-level Account parent-child relationship.

Client wants the ability to report in Analytics based on the Account families, with the relationships being defined by a lookup field on the Account records.
-Note; the lookup fields should already be present in the CRM

Projects to Books integration.

Plan of Action;
Summary;
Creation of creator app that stores the Projects(id No.) against the relevant information within CRM to perform match to a books instance, contact & currency CRM (currency, Account Name, Account Region). The information is to be fed into the Creator app piggybacking off of the existing project creation script within CRM.

When the record is populated from the CRM, Creator looks for a matching company within the correct books instance, using name matching, and verified with the billing ZIP code & currency code. If a matching contact cannot be found, the project push is not to be made, and an automated email should be sent to finance. Recommended that a filtered report is set up in the creator app for them to work on to correct the errors.
-Note; The transaction records will need a lookup field to connect to the internal project in the Books instance for reporting in BI.

The Creator app is to retain a list of open projects, and pull the timesheets for them once per day on a schedule, populating them into the appropriate books instance.

Projects that are marked as closed in projects need to update the record in the creator app table as closed to not waste api calls.

A table matching users against their billable rate must be stored in creator.
-Note, it is entirely possible that the users will need to be in the Books instances to have the time logged in their names on the projects.

A currency conversion rate table from GBP to USD & EUR needs to be maintained in creator, and updated from booksUK daily.
-Note; this is present within HFG CRM as a function already. The functionality can either be cloned into the creator app, or an update can be called to the report that stores the EXR.

Step-by-step breakdown;
Creator app table for projects. To Store Projects project ID, Books Project ID, Currency code (e.g. “GBP”), Associated Account Name, Account Region (field on CRM opp),Open status (drop down with open/closed or a BOOL flag),Books posting return field (to store success/failure returns).

Creator app table for timesheets. To store Projects project ID, Employee,Date logged, time logged, Description field

Creator app table for Employees. To store Employee name, Projects Employee ID, Hourly Rate (in GBP).

Creator app table for currency EXR. To store Currency code(e.g. USD), the EXR from GBP to that currency (the flat constant multiplied by to convert).

Creator Report that shows the projects that have failed the import. Finance will need access to this.

Creator app needs Scheduling functionality to run multiple scripts.

Script to populate information from CRM & project ID on project creation.

Script to mark project records in Creator as closed.

Script to sync project record to correct Books instance, with the correct currency associated. Note - if the associated Account cannot be matched by name & billing ZIP & currency, DO NOT PUSH TO BOOKS. Return an error to the post return field on the Creator record, and trigger the below script. Will also need this on a button that the finance team can activate once they have fixed the record. The button version needs to be able to make a new Account in Books, as it will be manually vetted.

Script to send automatic notification email to finance team when a matching attempt fails in the application.

SCHEDULED/DAILY - script to pull days timesheets for active project records in Creator, and then push these to the project on the correct Books instance.

SCHEDULED/DAILY - script to update the currency EXR for the non-base currencies (USD && EUR).

Basic run-down;

The Client is happy with the implementation of the sync replacement as described above. They are eager to have the work done ASAP, preferably before the 1st of July, or shortly thereafter, as they start their new financial year that month.

Further, they are looking to have a script run from contacts in Books to flag matching records in CRM with the “Sync to Books” flag, as they are having difficulty managing the data. Sharon should be sending in a ticket to support regarding this soon.

For further information regarding this, the scoping write up covers this topic, along with the recording, which should be in the workdrive folder. If not, Sharon has the live copy, as the meeting took place on the clients google meet.